PROJECT STATUS & SYSTEM OVERVIEW

Global Alert — Multi-Hazard Early Warning System (MHEWS)

A plain-language briefing for project leadership, partner organizations, and incoming engineers

Prepared 2026-07-28  ·  Reflects live production status as of this date

In one sentence: Global Alert is a real-time, multi-hazard early warning platform — it watches earthquakes, wildfires, floods, drought, food-security crises, tsunamis, cyclones and disease outbreaks worldwide, shows them on a live map alongside the population and infrastructure they threaten, and gives disaster-management staff the tools to turn that information into an official public alert.

| 99.8% of tracked work complete | 50 feature modules built | 3 countries live (TR/MG/MY) | 2 non-blocking items open |
| --- | --- | --- | --- |

## 1. What This Project Is

Global Alert (internally also called GEWS/MHEWS — Multi-Hazard Early Warning System) is a platform that disaster-management authorities use to do three things: see what hazards are happening right now anywhere in the world, understand who and what is actually at risk from a given hazard, and act — draft, approve, and send an official, standards-compliant public alert through email, WhatsApp, and a public web portal.

It is built to be handed over, country by country, as a self-contained product: each country’s disaster agency gets its own administrators, its own users, and — eventually, once the setup wizard described in Section 3 is built — its own independently hosted copy of the entire system.

## 2. How the System Works — Architecture & Data Pipeline

The system has three moving parts working together at all times: a set of automated data collectors, a central database that everything reads from and writes to, and the map/admin application that a human actually uses. Nothing here requires manual data entry to function — hazard events flow in on their own, continuously.

### 2.1 — Data flows in from real, independent sources

| Live hazard feeds USGS, EMSC, AFAD, Kandilli, GEOFON (earthquakes) · NASA FIRMS (wildfire) · GDACS (multi-hazard) · WHO / PTWC / FEWS NET | Aggregator service Always-on background process. Normalizes every source, removes duplicates, stores the result. | Database Supabase (PostgreSQL + real-time updates). Every connected map updates instantly. |
| --- | --- | --- |

A country’s disaster agency can also add its own additional data source at any time from the admin panel — no engineering work required — and the same pipeline picks it up automatically.

### 2.2 — Context layers: what’s actually on the ground

A hazard event on its own only says “something happened here.” To answer “who is affected,” the system separately imports real-world context data for each served country and keeps it ready on the map:

| Layer | Real Source | What It Answers |
| --- | --- | --- |
| Population density | WorldPop, Meta/HDX, GHSL | How many people live near this hazard? |
| Critical infrastructure | OpenStreetMap | Which specific facilities are nearby, filterable by category |
| General building density | Microsoft global building-footprint dataset | How dense is construction in this area? (~128,000 measured cells for Turkey alone) |
| Rivers & watersheds | HydroRIVERS/HydroBASINS, GloFAS | Flood/liquefaction exposure near water |
| Terrain steepness | Copernicus satellite elevation | Landslide-susceptible zones after an earthquake |
| Rainfall & drought | CHIRPS, vegetation/soil-moisture anomaly indices | Drought and food-security risk trends |

These imports run as separate, independent background jobs that can be re-run per country at any time to refresh the data, without touching the live hazard-monitoring pipeline at all.

### 2.3 — Turning data into a decision: the cascading-risk engine

A defining feature of this system is that it can flag secondary risks a hazard creates — e.g. “this earthquake is close enough to a river that liquefaction-driven flooding is plausible,” or “terrain steepness near this epicenter suggests landslide risk.” This is done with simple, transparent, admin-editable rules (“if magnitude ≥ X and distance to Y ≤ Z km, then flag risk category W”) — deliberately not a machine-learning model. Every triggered recommendation can be traced back to the exact rule and threshold that produced it, which matters a great deal for an external body auditing the system’s reasoning (e.g. a UN partner reviewing methodology).

### 2.4 — From detection to public alert

| Detected event Real hazard on the live map, or a manually reported community incident | Draft alert (CAP) Operator drafts a standards-compliant (OASIS CAP v1.2) public warning | Four-eyes approval A second, separate approver must sign off before anything goes out | Dispatch Email, WhatsApp, and a public web portal, with automatic retry and delivery tracking |
| --- | --- | --- | --- |

Every step above — every login, edit, approval, and dispatch — is written to a tamper-evident audit log (a cryptographic hash chain, the same integrity idea used in blockchains), so the full history of any alert can be reconstructed and verified later.

## 3. What Happens Next: The Federated Setup Wizard

Today, every served country (Turkey, Madagascar, Malaysia) runs on one shared, centrally-hosted system that we operate — already fully separated by country (a Turkey administrator cannot see Madagascar’s private data, and vice versa; this isolation is already built, tested, and running in production). The next stage of the project is letting each country instead run its own, fully independent copy — its own server, its own database, full data ownership — for organizations that require this for sovereignty or compliance reasons.

### 3.1 — What already exists and will not need to be rebuilt

- The secure user-invitation system (a new user gets a one-time secure email link to set their own password — the same industry-standard mechanism used by major cloud platforms).

- The four-tier role hierarchy: Super Admin → Country Admin → Org Admin → Viewer, where a Country Admin can only invite/manage users within their own country, and so on down the chain.

- Self-service onboarding of a brand-new hazard type (e.g. “landslide”) from the admin panel, with zero engineering work required.

### 3.2 — What still needs to be built

- The installer/setup wizard itself — a guided script that stands up a country’s own database, applies all of this system’s database structure to it, deploys the backend logic, and configures everything for that country’s own domain and server.

- A “first account” bootstrap step — today every account must be invited by an existing administrator; a brand-new installation has no administrator yet, so the installer needs to safely create exactly one first account to get started.

- Verification on real self-hosted infrastructure — the system depends on several background-automation features of our current hosting provider that are assumed, but not yet confirmed, to work identically once a country is running its own copy. This needs a real test installation before being promised to a country as ready.

### 3.3 — What a country will need to provide / do

- Its own server (a VPS or on-premises machine) and a domain name with an SSL certificate.

- Someone with basic system-administration ability to run the guided installer and answer its prompts (technical, but not a software engineer).

- An initial access request sent to the central team, so the very first administrator account for that country can be created.

### 3.4 — What “done” looks like

A country’s own IT contact runs one guided installer end to end and finishes with a fully working, completely independent copy of this entire system — their own map, their own alerts, their own data, running on infrastructure they control. From that point on, the central team is not involved in their day-to-day operation at all; the country’s own Country Admin invites and manages their own staff going forward.

Recommended build order: (1) a trial self-host installation on a test server first, to confirm the assumptions in 3.2.3 above, before (2) building the first-account bootstrap step, then (3) building and testing the guided installer end to end, and only then (4) writing the step-by-step documentation — written last, so it describes what the installer actually does rather than the other way around.

## 4. Recent Feature Highlights

The most recently completed capabilities, in plain terms:

- Cascading hazard risk — the system can now say “this earthquake also raises flood, epidemic, or landslide risk nearby,” with every judgment traceable to an explicit, admin-editable rule.

- “How far does this reach” visualization — selecting any earthquake or wildfire on the map now shows a translucent circle sized to that event’s real estimated impact radius, with a slider to explore “what if this had been stronger/weaker.”

- Distance-graded facility risk — schools, clinics, and emergency facilities near a selected hazard are now color-graded from yellow to red by proximity, with an explicit on-screen note that this is a distance-based estimate, not a confirmed damage assessment.

- Building density mapping — a new layer showing real building density per area, sourced from a global satellite-derived building dataset, for all three served countries.

- Landslide-susceptibility mapping — steep-terrain zones from real satellite elevation data, for all three served countries.

- Category-filterable critical infrastructure — an operator can show/hide schools, health facilities, and emergency services independently.

## 5. Completion Status by Module

This project is built using a formal “spec-first” engineering process: every feature is written up as a specification with an explicit task checklist before it is built, so completion can be measured directly and honestly rather than estimated. The tables below are generated directly from those checklists.

### 5.1 — By functional area

| Functional Area | Modules | Status |
| --- | --- | --- |
| Data Ingestion & Source Monitoring | 3 modules | 100% |
| Administration, Access & Security | 7 modules | 100% |
| Alert Authoring (CAP) & Dispatch | 7 modules | 100% |
| Impact Analysis & Exposure Data | 10 modules | 100% |
| Risk & Scenario Modeling (incl. cascading risk) | 3 modules | 97% |
| Incident Tracking & Drills/Exercises | 8 modules | 100% |
| Audit & Compliance | 7 modules | 100% |
| Map Visualization & Hazard Taxonomy | 5 modules | 100% |

### 5.2 — Full module-by-module detail

| # | Module | Tasks Done | Completion |
| --- | --- | --- | --- |
| 001 | Data Ingestion & Source Monitoring | 34 / 34 | 100% |
| 002 | Source Country-Scoping | 16 / 16 | 100% |
| 003 | GDACS Multi-Hazard Source | 12 / 12 | 100% |
| 004 | Admin Access Hardening (RBAC) | 25 / 25 | 100% |
| 005 | MFA Login (TOTP) | 28 / 28 | 100% |
| 006 | CAP Alert Authoring | 30 / 30 | 100% |
| 007 | Audit & Compliance (base) | 26 / 26 | 100% |
| 008 | Impact Analysis (core) | 40 / 40 | 100% |
| 009 | Dissemination & Dispatch | 52 / 52 | 100% |
| 010 | Hazard Taxonomy Admin | 37 / 37 | 100% |
| 011 | Incident Tracking | 34 / 34 | 100% |
| 012 | OGC WMS/WFS Map Layers | 27 / 27 | 100% |
| 013 | Drill Mode Safety (CAP) | 14 / 14 | 100% |
| 014 | CAP v1.2 Envelope Export | 21 / 21 | 100% |
| 015 | Region-Coded Dispatch Targeting | 11 / 11 | 100% |
| 016 | Backend Threshold Sync | 14 / 14 | 100% |
| 017 | Drill Response Metrics | 16 / 16 | 100% |
| 018 | Admin Capability Grants | 19 / 19 | 100% |
| 019 | Scheduled Compliance Reports | 15 / 15 | 100% |
| 020 | Regional Threshold Overrides | 20 / 20 | 100% |
| 021 | Shelter Management | 23 / 23 | 100% |
| 022 | WhatsApp Integration Credentials | 19 / 19 | 100% |
| 023 | Shapefile Exposure Upload | 12 / 12 | 100% |
| 024 | Hazard Taxonomy Hierarchy | 18 / 18 | 100% |
| 025 | Generic Integration Credentials | 20 / 20 | 100% |
| 026 | Incident Timeline & Reports | 17 / 17 | 100% |
| 027 | Shelter Map Display | 15 / 15 | 100% |
| 028 | Access Review & Account Lockout | 18 / 18 | 100% |
| 029 | Audit Log Resilience | 10 / 10 | 100% |
| 030 | Compliance Checklist Export | 9 / 9 | 100% |
| 031 | Dissemination Reliability & Compliance | 21 / 21 | 100% |
| 032 | Drill Reporting & Feedback | 16 / 16 | 100% |
| 033 | SOP Versioning & Search | 12 / 12 | 100% |
| 034 | Impact Analysis Gaps (critical infra, snapshots) | 16 / 16 | 100% |
| 035 | Audit/Compliance Retention & Evidence Export | 24 / 24 | 100% |
| 036 | Community Hazard Reporting | 45 / 45 | 100% |
| 037 | Drill Hazard Injection | 24 / 24 | 100% |
| 038 | Population Exposure Sources | 36 / 36 | 100% |
| 039 | Risk & Scenario Modeling | 38 / 39 | 97% |
| 040 | OSM Roads Exposure | 30 / 30 | 100% |
| 041 | HydroRIVERS Exposure | 32 / 32 | 100% |
| 042 | Exposure Layer Map Visualization | 26 / 26 | 100% |
| 043 | WorldPop Raster Population | 25 / 25 | 100% |
| 044 | Country-Locked Exclusive Layers | 17 / 17 | 100% |
| 045 | Hexagon Resolution Panel | 24 / 24 | 100% |
| 046 | Population Hex Labels / Provinces | 20 / 20 | 100% |
| 047 | NetCDF Raster Service (Python) | 21 / 21 | 100% |
| 048 | Cascading Hazard Risk (engine) | 21 / 22 | 95% |
| 049 | Cascade Map Integration & Auto-Alert | 26 / 26 | 100% |
| 050 | Hazard Impact Halo Visualization | 19 / 19 | 100% |

Overall: 1,145 / 1,147 tracked tasks complete — 99.8%

## 6. Outstanding Items

### 6.1 — Internal, non-blocking (2 items)

Waiting on partner — Module 039, Risk & Scenario Modeling One open question about whether a specific risk-index methodology (the INFORM index) should be adopted at the global/country level or with hand-curated sub-regional data, and whether that process repeats for every new country — this is waiting on a response from the UN partner team and cannot be resolved by engineering work alone.

Follow-up test — Module 048, Cascading Hazard Risk A defense-in-depth security test (confirming a real, non-super-admin country administrator is correctly denied access to another country’s cascade-risk configuration) has not yet been separately exercised with a live non-admin account — the same access-control pattern is already proven correct elsewhere in the system, so risk is assessed as low, but this is flagged for completeness.

### 6.2 — External dependencies (outside our control)

Last verified 2026-07-23 — recommend a quick re-check with the engineering team before including these in a live presentation, as external status can change.

| Item | Status | Why it is outside our control |
| --- | --- | --- |
| ReliefWeb (flood data source) | Pending approval | API access request submitted; awaiting the provider’s approval email. |
| GDO SPI (drought severity index) | Permanently blocked | The upstream provider’s own API returns broken/inconsistent data — a data-quality issue on their side, not ours. |
| OpenStreetMap roads/buildings (2 of 3 countries) | Filling in gradually | The free query service enforces its own usage limits; a weekly automatic retry completes it over time with no action needed from us. |
| Cloud platform Edge Function redeploy | Cosmetic only | A hosting-platform bug prevents redeploying a specific type of backend function; all real workloads already run in Docker instead, so there is no functional impact. |

### 6.3 — Planned, not yet started

The federated setup wizard described in Section 3 in full — this is intentionally a separate, upcoming initiative, not a gap in the current system’s own functionality.

## 7. Summary

The system’s core mission — detect hazards in real time, understand their impact, and issue a compliant public alert — is fully built, tested, and running in production for three countries today, with 99.8% of all formally tracked engineering work complete. The only two items still open within the current scope are non-blocking and well understood. The next major initiative is not a missing feature but a deployment model change: giving each country its own fully independent, self-hosted copy of the same proven system.